I've thoroughly read all three documents. Let me evaluate the full scope and build a precise execution plan.

GridGuard — Full Evaluation & Professional Build Plan

What We're Building

A production-grade autonomous cybersecurity agent for energy infrastructure, deployed on GCP Cloud Run, with deep Arize Phoenix observability. The system must:

Run a 3-agent ADK pipeline (detect → investigate → respond)

Integrate real MITRE ATT&CK ICS + NVD CVE data

Show every AI decision traced in Arize Phoenix with hallucination detection

Expose a live dashboard with WebSocket real-time updates

Gate critical threats behind human approval

Be publicly accessible via Cloud Run URL

Deadline: June 11, 2026 2:00 PM PT — we have roughly 2 days.

Phase-by-Phase Execution Plan

Phase 1 — Environment Verification (Do First, ~30 min)

Before writing a line of code, confirm the local machine state.

Checks to run:

python --version     # Need 3.11+

node --version       # Need 18+

gcloud --version     # Need SDK installed

docker --version     # Recommended

git --version

Action: Create public GitHub repo gridguard with Apache 2.0 license.

Phase 2 — GCP Infrastructure (~45 min, can run in parallel)

Sequence:

Create project gridguard-agent-2026

Enable 9 APIs in one command

Create service account gridguard-sa with 3 roles

Download credentials JSON →

gcp-key.json

(gitignored immediately)

Set billing alert at $50

Create staging bucket gs://gridguard-staging

This is DevOps-owned and can run fully in parallel with Phase 3.

Phase 3 — Project Skeleton (~30 min)

Create the full folder structure, requirements.txt, .env.example, .gitignore, and all __init__.py files. Verify all imports resolve. No logic yet — just scaffold.

Critical packages:

google-adk>=0.5.0 + google-cloud-aiplatform[agent_engines,adk]>=1.112

arize-phoenix>=8.0.0 + OTel instrumentation packages

fastapi, uvicorn, websockets

google-cloud-secret-manager

Phase 4 — ADK Multi-Agent Pipeline (~2 hours)

Build order matters here:

Step 1 — Tool stubs first (agents depend on tools, not vice versa)

scada_reader.py

— 4 functions agents call

mitre_lookup.py

— MITRE ICS query

cve_lookup.py

— NVD API query

playbook_executor.py

— execute + human approval signal

report_generator.py

— incident report

Step 2 — Build agents bottom-up

detection_agent.py → investigation_agent.py → response_agent.py

Each with correct output_key for session state passing

orchestrator.py with SequentialAgent chaining all three

Step 3 — Local pipeline test

adk web  # Inspect hierarchy visually

Verify session state flows: detection_result → investigation_result → response_result

Critical correctness checks:

{detection_result} in investigation agent instruction template

output_key set on every sub-agent

Human approval gate in response agent blocks CRITICAL without approval

Phase 5 — Arize Phoenix Integration (~3 hours — heaviest phase)

This is the judging differentiator. Allocate the most time here.

Build sequence:

Create Arize account → project gridguard → copy API key

phoenix_setup.py

— registers OTel tracer, auto-instruments VertexAI + GoogleGenAI

Import phoenix_setup at the top of main.py before any agent runs — order matters

Wrap every tool function with tracer.start_as_current_span() with meaningful attributes

evaluators.py

— HallucinationEvaluator + RelevanceEvaluator with Gemini eval model

Verify traces appear in Phoenix dashboard before moving on

The demo moment to engineer deliberately: Set up one investigation scenario where the agent attempts to reference a CVE that doesn't exist — confirm the hallucination evaluator flags it. Screenshot/record this moment specifically.

Don't skip verification: run the test span script and confirm it appears in Phoenix before Phase 6.

Phase 6 — Data Layer (~2 hours)

SCADA Simulator (

scada_simulator.py

):

Normal readings: 230V ±5%, 50Hz ±0.2Hz

4 injectable attack types with clearly anomalous signatures:

ransomware: voltage drop + encrypt commands

unauthorized_access: foreign IP + privilege escalation commands

ddos: packet flood patterns in access log

data_exfiltration: large outbound + unusual read sequences

MITRE ATT&CK ICS — use the GitHub raw JSON:

https://raw.githubusercontent.com/mitre/cti/master/ics-attack/ics-attack.json

Parse it locally, cache it, filter by tactic. No API key needed.

NVD CVE API — register for free API key at nvd.nist.gov first (higher rate limits). Query with keywordSearch: "{attack_type} SCADA ICS".

4 Playbook JSONs — each defines: actions[], escalation_path, recovery_steps, notify_targets. These need to be technically accurate (Cyber Expert input here).

Phase 7 — GCP Secret Manager (~30 min)

gcloud secrets create PHOENIX_API_KEY --data-file=-

gcloud secrets create NVD_API_KEY --data-file=-

Replace all os.getenv() calls with get_secret() utility. Run grep to verify zero hardcoded keys:

grep -r "sk-" . && grep -r "phx_" .

Phase 8 — Frontend Dashboard (~3 hours)

Build in this order:

FastAPI app skeleton + static file serving

index.html with 3-panel layout: threat map | decision timeline | Arize panel

WebSocket /ws/threats pushing every 2 seconds

SVG grid map — 12 nodes, color-coded (green normal, red threat, yellow investigating)

Agent decision timeline feed — append entries as WebSocket pushes arrive

Human approval modal — fires on CRITICAL, shows reasoning, approve/reject/escalate buttons, 60s countdown

POST /api/approve/{id} — signals waiting response agent via asyncio event

POST /api/inject-attack/{type} — demo control panel

Arize panel — pulls trace count, hallucination flags, avg quality score from Phoenix API

Incident report list — expandable per incident

Local verification: full end-to-end demo cycle must complete on localhost:8080 before deploying.

Phase 9 — Cloud Run Deployment (~1 hour)

Dockerfile — Python 3.11-slim + Node.js (for Phoenix MCP) + uvicorn entrypoint.

Deploy command:

gcloud run deploy gridguard \

--source . \

--allow-unauthenticated \

--port 8080 \

--memory 2Gi \

--cpu 2 \

--min-instances 1 \       # ← Critical: prevents cold starts

--set-env-vars GOOGLE_CLOUD_PROJECT=gridguard-agent-2026,...

Post-deploy checklist:

Test from a different device and network

Full attack cycle under 90 seconds on the public URL

No cold start delays (min-instances=1 enforces this)

Phase 10 — Demo + Submission (~2 hours)

Demo rehearsal order (5 runs minimum):

Open public URL — dashboard loads, 12 green nodes

Click "Inject Ransomware" — node turns red, timeline starts

Agent auto-detects, queries MITRE (T0886), queries NVD (real CVE IDs), classifies CRITICAL

Human approval modal fires — read reasoning aloud, click Approve

Agent executes playbook: isolate node, block C2 IP, alert

Switch to Arize Phoenix — show trace tree, point to hallucination flag, show quality score 0.87

Show auto-generated incident report

Inject DDoS — different playbook, no approval needed (HIGH)

End card: GitHub link + live URL

Submission requirements:

GitHub: public, Apache 2.0 in About, README with architecture diagram + video link

YouTube: video public, under 3 minutes

Devpost: hosted URL + repo + video + Arize track selected + all team members

Parallel Build Tracks

After Phase 3 completes, these can run simultaneously:

Track A	Track B	Track C

Phases 4 (agents) + 5 (Phoenix)	Phase 6 (data layer)	Phases 7 (secrets) — ongoing

Cyber Expert + MLOps	Systems Engineer	DevOps

They merge at Phase 8 (frontend integrates everything).

Highest-Risk Items to Watch

Phoenix traces not appearing — most likely cause is phoenix_setup.py not imported before agent runs, or wrong API key endpoint. Debug this immediately in Phase 5, don't assume it works.

ADK session state not passing — if {detection_result} is empty in investigation agent, the whole pipeline breaks silently. Add logging to verify.

Cloud Run cold start — --min-instances=1 is non-negotiable for the demo.

MITRE JSON parsing — the raw STIX JSON is large (~50MB). Cache it locally on first load, don't re-fetch per request.

NVD rate limits — without API key you get 5 req/30s. Register the key first, store in Secret Manager.

Ready to start building? Tell me which phase to begin with — I'll generate the complete, production-ready code for each component in sequence. Given the June 11 deadline, I'd recommend we start with Phase 3 (skeleton) + Phase 2 (GCP commands) in parallel right now.